# Offline-First Sync Engine Project Plan

# Project Overview

Build a production-grade offline-first data sync engine designed for unreliable networks. 
This system ensures data consistency, conflict resolution, retry handling, and eventual consistency across clients and servers.

Goal:
- Serve as a portfolio-level “elite” engineering project
- Be usable as a real product (SDK + backend service)

# Core Features

- Local-first data storage (IndexedDB / SQLite)
- Background sync queue
- Idempotent operations
- Conflict resolution (versioning + merge strategies)
- Event sourcing (audit log of all changes)
- Retry with exponential backoff
- Partial sync (delta updates)
- Sync status tracking

# Tech Stack

Backend:
- Node.js (NestJS) OR Go (Gin/Fiber)
- PostgreSQL (primary DB)
- Redis (queue + caching)
- Kafka/RabbitMQ (optional for events)

Client:
- React Native OR Web (React)
- Local DB: SQLite / IndexedDB

DevOps:
- Docker
- AWS / GCP / DigitalOcean
- CI/CD (GitHub Actions)

# Architecture

1. Client Layer:
- Stores data locally
- Queues actions (create/update/delete)

2. Sync Engine:
- Receives batched updates
- Applies idempotency
- Resolves conflicts

3. Event Store:
- Logs all changes
- Enables replay/debugging

4. API Layer:
- REST/WebSocket endpoints

# Database Design

Tables:
- users
- records (main data)
- events (event sourcing log)
- sync_queue
- versions

Key Concepts:
- Each record has a version number
- Each operation has an idempotency key

# Development Phases & Timeline

Week 1:
- Project setup
- Basic CRUD API
- Local storage setup

Week 2:
- Sync queue implementation
- Background sync logic

Week 3:
- Idempotency + retry system
- Versioning system

Week 4:
- Conflict resolution strategies
- Event logging system

Week 5:
- Demo app (POS / Sales tracker)
- Offline/online switching tests

Week 6:
- Documentation
- API SDK packaging
- Deployment

# Demo Application

Build a POS or Sales Tracker:
- Works offline
- Saves transactions locally
- Syncs when online
- Shows sync status

This proves real-world usage.

# Monetization Strategy

- Open source core engine
- Paid hosted API (Sync-as-a-Service)
- Offer SDK for startups

# Final Deliverables

- GitHub repo
- Architecture diagrams
- Demo video
- API documentation
- Live demo (deployed backend)